FOLIVISION INVERTERS APPLICATION (FIA)

Phase 1 Cost Analysis & Financial Breakdown

Document Reference: FIA BRD v1.2
Prepared by: VybzTech Inc.
Classification: CONFIDENTIAL !
Date: 22nd July, 2026.

Phase 1 — Website Dashboard MVP (Minimum Viable Product)

Phase Goal: Provision an active Website Dashboard for inverter monitoring and full database setup.

### Infrastructure (DigitalOcean) — Provisioned at Phase Start

| Service | Specifications | Monthly Cost (₦) |
| --- | --- | --- |
| Droplet (Backend) (Worker Service) | 2GB RAM / 2vCPU x 2 | ₦40,000 |
| Managed PostgreSQL | 5GB SSD, 1GB RAM | ₦22,000 |
| Managed Redis | 256MB caching | ₦11,000 |
| Monthly Infrastructure Total |  | ₦73,000/month |
| Phase 1 Infrastructure (3 months) |  | ₦219,000 |

### Development Deliverables

| Item | Cost (₦) | Justification |
| --- | --- | --- |
| Core Infrastructure Setup | ₦200,000 | Provision and configure all server instances, databases, and API gateways, setup cloud infrastructure and security policies. |
| Data Providers Integration (Inverters cloud) | ₦300,000 | Build data pipeline to integrate and sync each inverter data source with our infrastructure; architect polling every 5 minutes with fallback logic. |
| Web Dashboard Configuration | ₦300,000 | Build responsive web interface showing real-time kWh, battery levels, grid status, trend visualizations, savings tracker, and PDF exports. |
| Throughput Testing | ₦100,000 | Load testing, performance optimization, and system validation. |
| UAT & Demo Readiness | ₦0 | End-to-end system testing, documentation, and stakeholder review & sign-off. |
| Infrastructure Cost (paid upfront) | ₦73,000/mo | First month's infrastructure, provisioned at phase start. |
| Phase 1 Total Development Cost | ₦900,000 + Infrastructure | ₦973,000 |

### Phase 1 Requirement

Functional requirement: To begin Phase 1, the development team requires the following:

- Developer Contract

- Inverter(s) cloud access & API docs

- Brand assets

- Any Existing Repository code

Payment Schedule: To begin Phase 1, the team requires the Infrastructure Setup Fee (₦73,000) + 70% Development Deliverable Fee: ₦703,000. Remaining balance after Demo: ₦270,000 (30%).