FOLIVISION INVERTERS APPLICATION (FIA)

Phase 3 Cost Analysis & Financial Breakdown

Document Reference: FIA BRD v1.2
Prepared by: VybzTech Inc.
Classification: CONFIDENTIAL !
Date: 22nd July, 2026.

Phase 3 — Growth Engine & Advanced Features

Phase Goal: Delivering the Growth Engine & Advanced Features (referrals, leaderboards, chat, payments) on full-scale, hardened infrastructure

### Infrastructure (DigitalOcean) — Provisioned at Phase Start

| Service | Specifications | Monthly Cost (₦) |
| --- | --- | --- |
| Droplets (Backend - Full Scale) | 2x 8GB RAM / 2vCPU | ₦131,560 |
| Droplet (Analytics Server) | 1x 2GB RAM / 2vCPU | ₦21,920 |
| Droplet (Queue Worker) | 1x 2GB RAM / 2vCPU | ₦32,880 |
| Managed PostgreSQL (Multi-AZ) | 30GB SSD, 2GB RAM | ₦49,500 |
| Managed Redis | 2GB (sessions + caching) | ₦49,500 |
| Droplet (API Gateway) | 1x 4GB RAM / 2vCPU | ₦43,840 |
| Email Service (SendGrid) | Transactional emails | ₦33,000 |
| Monthly Infrastructure Total |  | ₦362,200/month |
| Phase 3 Infrastructure (3 months) |  | ₦1,086,600 |

### Development Deliverables

| Item | Cost (₦) | Justification |
| --- | --- | --- |
| Full Feature Scope & Documentation | ₦0 | Product Requirement Documentation, Application designing, mockups, wireframes |
| Infrastructure Enhancement & Hardening | ₦200,000 | Polling API Optimization, Database and schemas redesign and refactoring to accommodate new mobile application features |
| Development of Growth Features | ₦500,000 | Implementation of new features into scope of mobile application, referrals, leaderboards, chat, payments |
| Throughput Testing | ₦100,000 | Load testing, performance optimization, and system validation. |
| UAT & Demo Readiness | ₦0 | End-to-end system testing, documentation, and stakeholder review & sign-off. |
| Infrastructure Cost (paid upfront) | ₦362,200/mo | First month's infrastructure, provisioned at phase start. |
| Phase 3 Total Development Cost | ₦800,000 + Infrastructure | ₦1,162,200 |

### Phase 3 Requirement

Payment Schedule: To begin Phase 3, the team requires the Infrastructure Setup Fee (₦362,200) + 50% Development Deliverable Fee: ₦400,000 (Totals – ₦762,200). Remaining balance after Demo: ₦400,000 (50%).