FOLIVISION INVERTERS APPLICATION

BUSINESS REQUIREMENT DOCUMENT

FOR

FOLIVISION

REPRESENTATIVE

MR. FOLARIN ADEJUMO (ENGR.)

CEO. FOLIVISION

Prepared by VybzTech Inc.

FOLIVISION INVERTERS APPLICATION - BUSINESS REQUIREMENT DOCUMENT (BRD)

Project Title: FoliVision Inverters Application — Folivision (Clean Energy, Clear Vision)

Project Initiator: CEO. Founder Folivision – Mr. Adejumo Folarin

Project Type: Website & Mobile Application Development

Document Version: 1.2

Project Code Name: FIA - FoliVision Inverters Application (Draft)

Status: Draft — Pending Stakeholder Review -> Sign-Off

Date Prepared: 22nd July, 2026.

Classification: CONFIDENTIAL!

TABLE OF CONTENT

-------------------------------

| S/N | CONTENT | PAGES |
| --- | --- | --- |
| 1 | Executive Summary | 4 |
| 2 | Project Overview | 5 |
| 2.1 | Background & Problem Statement | 5 |
| 2.2 | Project Vision | 5 |
| 2.3 | User Impact | 5 |
| 2.4 | Success Definition | 6 |
| 3 | System Summary | 6 |
| 3.1 | System Function | 6 |
| 3.2 | What It Enables | 7 |
| 3.3 | Build Phases Overview | 7 |
| 4 | Business Objectives & Strategic Alignment | 7 |
| 4.1 | Primary Objectives | 7 |
| 4.2 | Strategic Alignment | 8 |
| 5 | Stakeholder Register | 8 |
| 6 | Project Scope | 8 |
| 6.1 | In Scope (Phases 1–3) | 8 |
| 6.2 | Out of Scope (Initial MVP) | 8 |
| 7 | Functional Requirements (In Phases) | 9 |
| 7.1 | Phase 1: Website Dashboard (MVP) | 9 |
| 7.2 | Phase 2: Mobile App + Self-Service Features | 10 |
| 7.3 | Phase 3: Growth Engine & Advanced Features | 10 |
| 7.4 | Cross-Phase Requirements | 11 |
| 8 | Non-Functional Requirements | 11 |
| 8.1 | Performance & Scalability | 11 |
| 8.2 | Availability & Reliability | 12 |
| 8.3 | Security & Privacy | 12 |
| 8.4 | Usability & Accessibility | 12 |
| 8.5 | Maintainability & Portability | 13 |
| 9 | Technical Architecture | 13 |
| 9.1 | Frontend Stack | 13 |
| 9.2 | Backend Stack | 13 |
| 9.3 | Database | 13 |
| 9.4 | Hosting & Infrastructure | 14 |
| 9.5 | Integrations | 14 |
| 10 | Data Requirements | 14 |
| 10.1 | Supported Formats | 14 |
| 10.2 | Data Source | 14 |
| 10.3 | Profile Fields | 15 |
| 11 | Software Development Lifecycle (SDLC) | 15 |
| 11.1 | SDLC Overview & Methodology | 15 |
| 11.2 | Phase 1 Timeline (12 Weeks) | 16 |
| 11.3 | Phase 2 Timeline (12 Weeks) | 17 |
| 11.4 | Phase 3 Timeline (12 Weeks) | 18 |
| 11.5 | Change Control Process | 19 |
| 12 | Infrastructure & Hosting Strategy | 20 |
| 12.1 | Infrastructure Recommendation | 20 |
| 12.2 | Digital Ocean Cost Breakdown | 20 |
| 13 | Development Cost Breakdown | 22 |
| 13.1 | Deliverable Cost Breakdown | 22 |
| 13.2 | Project Development Cost Summary | 22 |
| 14 | Project Constraints | 24 |
| 15 | Expected Benefits | 24 |
| 15.1 | Quantifiable Benefits | 24 |
| 15.2 | Operational Impact | 25 |
| 15.3 | Intangible Benefits | 25 |
| 16 | Risks & Assumptions | 26 |
| 16.1 | Key Assumptions | 26 |
| 16.2 | Risk Management Register | 26 |
| 16.3 | External Dependencies | 28 |
| 17 | Approval & Authorization | 29 |

- EXECUTIVE SUMMARY

This Business Requirements Document (BRD) defines the full scope, functional expectations in phases, and delivery framework for the FoliVision Inverters Application, which we would refer to as (FIA) for reference.

1.1	BACKGROUND

FoliVision is a solar energy service provider operating nationwide, specialized in hybrid solar and battery system installations. Currently, the company delivers standalone hardware solutions to customers but lacks a mechanism to foster ongoing engagement or visibility into system performance.

The Core Problem: Customers rely on inefficient communication channels (phone calls and WhatsApp) to understand their system's performance and energy savings. This creates operational inefficiencies, high support costs, customer anxiety, and missed opportunities for organic growth through word-of-mouth referrals.

The Strategic Opportunity: By transforming the customer relationship from a transactional, one-time hardware purchase into a long-term, engagement-driven partnership, FoliVision can increase customer lifetime value, reduce support costs, and unlock organic growth through community and referral mechanics. A digital platform, FIA will serve as the primary touchpoint for customers to monitor their systems, understand financial benefits, manage subscriptions, and participate in gamified engagement loops.

The Solution: FIA - FoliVision Inverters Application is a customer-facing digital product designed to transform solar and battery installations into daily relationship driver. The platform will serve as the central hub for customer interaction, visibility, and engagement post-installation.

This document serves as the authoritative reference for:

- Executive Brief & Functional Scope Definition

- Business Goals

- System design (Technical architecture)

- Development execution phases

- Stakeholder Responsibility (KPIs)

- Risk Management Register

- Final acceptance criteria & sign-off

- PROJECT OVERVIEW

2.1	BACKGROUND & PROBLEM STATEMENT

FoliVision offers reliable hybrid solar & battery system installation services nationwide across Nigeria. Customers currently rely on phone calls and WhatsApp to understand their system performance, triggering high support costs. The lack of data transparency creates customer anxiety and reduces word-of-mouth growth.

FoliVision is building a customer-facing application that transforms standalone solar + battery installations into a daily relationship driver. The app will display real-time system performance, quantify savings, and gamify engagement through community competition and referral mechanics.

Unlike generic solar monitoring apps (which are technical), FoliVision's app aims to feel emotional and relational as users:

- Opens to today's savings figure (not technical jargon)

- Shares success on WhatsApp (drives referrals)

- Builds community pride through neighborhood rankings

2.2	PROJECT VISION

FoliVision's vision is to establish itself as the trusted digital companion for residential solar customers, transforming the solar installation business from a one-time hardware transaction into a sustainable, recurring relationship that spans the lifetime of the customer's system.

Three-Phase Approach:

- Website Dashboard (Phase 1): Build a retention engine that gives customers a daily reason to engage with FoliVision.

- Apply Self-service + retention (Phase 2): Reduce support burden by enabling self-service subscription, payments, and maintenance requests.

- Growth Engine + Full Features (Phase 3): Convert satisfied customers into growth drivers through referral programs and neighborhood leaderboards.

2.3	User Impact

- For Customers: Increased transparency, self-service capabilities, and engagement with their energy investment

- For FoliVision: Reduced support costs, improved customer retention, increased word-of-mouth growth, and opportunities for upselling and recurring revenue through subscription models.

2.4	Success Definition

The platform will be successful when it achieves the following:

| Objective | Target |
| --- | --- |
| Daily/Monthly Active Usage | Consistent engagement among installed customer base |
| Support Ticket Reduction | 40%+ reduction through self-service capabilities |
| Referral Acquisition | 30%+ of new customer acquisition through referrals |
| Revenue Stream | Profitable subscription revenue |
| Market Presence | Strong product-market fit across Lagos, Abuja, Port Harcourt |
| Competitive Advantage | Differentiated advantage in solar energy market |
| Real-Time Visibility | Live performance metrics, energy generation, battery status, health alerts |
| Financial Insights | Clear communication of monthly/annual cost savings and ROI |
| Service Efficiency | Streamlined support access and maintenance scheduling |
| Subscription Simplicity | Easy plan management, billing, payment updates |
| Growth Engagement | Gamified features, community leaderboards, referral mechanics |

- SYSTEM SUMMARY

The FoliVision Inverter Application (FIA) transforms solar installations from one-time hardware purchases into daily engagement touchpoints:

Installation → Live Feed → Savings Insight → System Health → Alerts → Service → Growth

3.1	SYSTEM FUNCTION

FIA functions as:

- A real-time energy performance dashboard

- A financial savings calculator and tracker

- A system health & maintenance hub

- A push notification engine for alerts and updates

- A subscription and billing self-service portal

- A growth driver (referrals and community competition).

3.2	WHAT IT ENABLES

For Customers

- Real-time visibility into system performance (kWh, battery %, grid status)

- Daily/monthly savings quantified in Naira (vs NEPA and diesel)

- Self-service support (fault logging, maintenance booking, payment management)

- Community engagement (neighborhood leaderboards, referral tracking, shareable stats)

For FoliVision

- Reduced support costs through self-service capabilities

- Daily active user engagement (customers check app daily for fresh data)

- Organic growth via referrals and shareable stat cards on WhatsApp

- Recurring subscription revenue and upsell opportunities

- Operational visibility across all installations

3.3	BUILD PHASES OVERVIEW

| Phase | Duration | Goal | Focus Area |
| --- | --- | --- | --- |
| Phase 1 | 12 weeks | Website Dashboard MVP with database infrastructure | MVP Web Foundation |
| Phase 2 | 12 weeks | Mobile app with self-service features | Mobile + Retention |
| Phase 3 | 12 weeks | Full-featured mobile app with growth mechanics | Monetization + Community |
| Total | 36 weeks | Complete multi-platform monitoring platform | Full Product Launch |

- BUSINESS OBJECTIVES & STRATEGIC ALIGNMENT

4.1 Primary Objectives

- Increase customer retention and daily engagement

- Reduce support burden via self-service tools

- Improve customer trust through transparent live system metrics

- Generate referrals and word-of-mouth sales

- Create recurring digital touchpoints beyond installation day

- Build a scalable multi-brand monitoring platform

- Establish real-time system visibility across all installations

4.2 Strategic Alignment

The FIA platform strategically positions FoliVision as a premium smart-energy brand in Nigeria by:

| Strategic Goal | How FIA Enables It |
| --- | --- |
| Customer Empowerment | Empower customers with transparent, real-time data about their energy systems |
| Operational Visibility | Create operational visibility across all customer installations |
| Informed Decisions | Enable customers to make informed decisions about energy consumption and investment value |
| Future Monetization | Enable premium plans, upgrades, warranties, and advanced analytics |
| Software IP | Build defensible software IP beyond hardware reselling |
| Community-Driven Growth | Promote growth through referrals and community engagement |
| Operational Efficiency | Reduce operational overhead by automating customer support through self-service |
| Predictive Maintenance | Enable internal accountability and performance tracking with predictive maintenance alerts |

- STAKEHOLDER REGISTER

| Stakeholder | Role Description | Responsibilities |
| --- | --- | --- |
| FoliVision Management | Sponsor & Payments Authority | Funding, approvals, business direction, payment authorization |
| Support Team | Operations & Customer Interface | Ticket management, onboarding, subscription support |
| Contracted Developer | Delivery Lead & Technical Lead | Design, architecture, implementation, scope prioritization |
| Customers | End Users & Data Sources | Platform usage, feedback, testing, support requests |

- PROJECT SCOPE

6.1 In Scope (Phases 1–3)

- Customer-facing web application (Phase 1)

- Customer-facing mobile application (iOS & Android) (Phases 2–3)

- Admin operations dashboard (all phases)

- OEM inverter data integrations (SolarmanV5 via Deye)

- Live dashboard metrics and visualizations

- Savings calculations and tracking

- System health indicators and alerts

- Push notifications and alert engine

- Support chat and service ticketing

- Subscription billing integration (Paystack/Flutterwave)

- Referral engine and tracking

- Community leaderboards

- PDF reporting and exports

- Multi-brand adapter framework for future inverter types

6.2 Out of Scope (Initial MVP)

- Custom hardware manufacturing

- Offline-first mobile applications (offline queuing supported, not full offline mode)

- Marketplace for third-party installers

- Advanced AI forecasting engine (basic trend analysis only)

- Utility bill API integrations (manual entry only)

- FUNCTIONAL REQUIREMENTS (IN PHASES)

7.1 Phase 1: Website Dashboard (MVP) - 12 Weeks

Goal: Establish the core data infrastructure and a functional web monitoring portal.

- Core Infrastructure: Deploy cloud servers, PostgreSQL databases, API gateways, and SSL security.

- SolarmanV5 Integration: Build a real-time data pipeline to poll inverter data every 5 minutes with fallback logic.

- Live Power Dashboard: Create a responsive web interface showing real-time kWh, battery levels, and grid status.

- Advanced Analytics: Develop trend visualizations (30/90 days) and PDF performance report exports.

- Savings Tracker: Implement a module to calculate Naira (₦) savings vs. grid/diesel costs and $CO_2$ offsets.

- System Health: Display non-technical status alerts, efficiency metrics, and maintenance schedules.

- Security & Admin: Set up role-based access (Customer/Admin) and a management portal for user accounts.

- Testing: Conduct load testing and UAT to ensure <5s data latency and 95%+ uptime.

7.2 Phase 2: Mobile App & Self-Service - 12 Weeks

Goal: Launch native mobile experience and reduce support overhead through automation.

- Mobile Development: Launch iOS and Android apps featuring push notifications and offline data caching.

- Infrastructure Re-engineering: Implement Redis caching and CDNs to ensure <1s API response times on 4G.

- Subscription Management: Enable self-service billing, plan upgrades, and payment method updates.

- Service Request System: Build an in-app fault logging tool with image uploads and technician scheduling.

- Enhanced Savings: Add shareable "Eco-Badges" and detailed environmental impact trackers.

- Mobile Admin: Expand the admin panel to manage subscriptions, tickets, and mobile-specific analytics (DAU/MAU).

- Compatibility Testing: Validate app performance across low-end devices (Xiaomi, Tecno) and various network conditions.

7.3 Phase 3: Growth & Advanced Features — 12 Weeks

Goal: Scale the platform with social mechanics, automated payments, and ML insights.

- Growth Engine: Deploy a referral program with unique links, QR codes, and automated reward tracking.

- Monetization: Integrate Paystack for recurring billing, automated renewals, and failed payment retries.

- Community Features: Launch neighborhood leaderboards for energy savings and peer-to-peer discussion forums.

- Smart Insights: Use machine learning to provide personalized energy-saving tips and anomaly detection.

- Engagement Tools: Build shareable social media "Stats Cards" and a real-time in-app support chat.

- System Hardening: Implement multi-region failover, 256-bit encryption, and pass third-party security audits.

- Scale Testing: Validate the system for 10,000+ concurrent users with 99.99% uptime.

7.4 Cross-Phase Requirements

Goal: Ensure long-term maintainability and successful handover.

- Documentation: Provide Swagger API docs, C4 architecture diagrams, and video tutorials for users.

- Data Integrity: Maintain automated daily backups and comprehensive audit trails for all financial transactions.

- Knowledge Transfer: Conduct training sessions for the support team and deliver all source code via Git.

- NON-FUNCTIONAL REQUIREMENTS

Non-functional requirements (NFRs) define the quality attributes and constraints of the system. While functional requirements describe what the system does, these describe how it performs.

8.1. Performance & Scalability

- Latency: API response times must remain under 1 second on 4G networks and under 5 seconds for web dashboards.

- Concurrency: The infrastructure must support 1,000+ concurrent users in Phase 2, scaling to 10,000+ in Phase 3 without performance degradation.

- Data Freshness: Inverter data must be polled every 5 minutes, with dashboard UI refreshes occurring in <5 seconds of data ingestion.

- Resource Efficiency: The mobile app should consume less than 10MB of data per month for standard monitoring and maintain low battery consumption.

8.2. Availability & Reliability

- Uptime SLA: Maintain a minimum of 99.9% uptime in Phase 1/2, increasing to 99.99% in Phase 3.

- Fault Tolerance: Implement automated retry logic for API polling and database failover mechanisms to prevent data loss during outages.

- Disaster Recovery: Automated daily and weekly backups with a Recovery Time Objective (RTO) of less than 4 hours.

8.3. Security & Privacy

- Data Encryption: All data must be encrypted using TLS 1.2+ in transit and AES-256 at rest.

- Authentication: Multi-factor authentication (MFA) availability and secure session management with automatic timeouts.

- Compliance: Adherence to the Nigeria Data Protection Regulation (NDPR) and international GDPR standards for customer PII (Personally Identifiable Information).

- Payment Security: Ensure all financial integrations (Paystack) are PCI-DSS compliant, with no raw card data stored on local servers.

8.4. Usability & Accessibility

- Responsive Design: Seamless experience across desktop, tablet, and mobile (iOS/Android).

- Language: Use non-technical, plain language for system health alerts and financial insights to ensure accessibility for non-engineer customers.

- Device Compatibility: Support for mid-range and low-end Android devices (e.g., Tecno, Infinix) commonly used in the Nigerian market.

8.5. Maintainability & Portability

- Modular Architecture: Use a micro services or clean-layered monolithic approach to allow for independent updates to the Savings Tracker or Referral modules.

- Documentation: Comprehensive Swagger/OpenAPI documentation for all backend services to facilitate future vendor handovers.

- Cloud Agnostic: Infrastructure should be containerized (e.g., Docker) to allow for migration between cloud providers (AWS/GCP/Azure) if necessary.

- TECHNICAL ARCHITECTURE

9.1 Frontend Stack

- Web: React / Next.js with TypeScript

- Styling: Tailwind CSS or custom component library

- Mobile: React Native or Flutter (cross-platform)

- State Management: Redux or Context API

- PWA Support: Progressive Web App ready (Phase 1+)

- Testing: Jest, React Testing Library, Cypress

9.2 Backend Stack

- Node.js (Express/NestJS)

- Python (Django/FastAPI)

- Go (Gin/Echo)

- Rust (Actix/Rocket)

9.3 Database

- Primary: PostgreSQL (latest stable version)

- Time-Series Data: TimescaleDB (for high-frequency sensor data)

- Caching: Redis (sessions, rate limiting, real-time data)

- Search (Optional): Elasticsearch (Phase 3+ for leaderboards/search).

9.4 Hosting & Infrastructure

Recommended: DigitalOcean (cost-effective, good for startups)

Alternatives: AWS, Google Cloud, Azure

Components:

- Managed PostgreSQL database

- Managed Redis cache

- Application servers (droplets/compute instances)

- Load balancer (for high availability)

- CDN (for static assets and mobile payloads)

- Email service (SendGrid or Mailgun)

- Push notifications ( Cloud Messaging)

9.5 Integrations

- Inverters (e.g Deye-SolarmanV5): Real-time inverter data ingestion

- Paystack / Flutterwave: Payment processing (Phase 2+)

- Cloud Messaging: Push notifications (Optional Amazon SNS)

- Email Provider: Transactional emails (SendGrid, Mailgun)

- WhatsApp API: Share links and notifications (Phase 3)

- DATA REQUIREMENTS

10.1 Supported Formats

- Company Identification Assets

- PDF, DOCX, Excel, PNG, JPEG, JPG etc.

- JSON, CSV, PDF, PNG (for exports and reports)

10.2 Data Source

- Inverter systems cloud monitoring portal Access (Deye inverters)

- FoliVision Operation Team

- Backup Source: Local Modbus RS485 connection (fallback if API unavailable)

10.3 Profile Fields

Customer Profile:

- Customer name and identification

- System type and size (kW capacity)

- Installation date

- System summary and components

- Payment plan and history

- Billing address and contact

- System documents (warranty, manual, photos)

- Comments and notes

- Relationship level (VIP, standard, at-risk)

System Profile:

- Inverter model and serial number

- Solar panel specifications (brand, count, capacity)

- Battery capacity and type

- Installation location (estate, address, GPS)

- Grid connection type (on-grid, off-grid, hybrid)

- Maintenance history and service requests.

- SOFTWARE DEVELOPMENT LIFECYCLE (SDLC) & PROJECT TIMELINE

11.1	SDLC Overview & Methodology

The FIA platform will be delivered using an Agile, sprint-based Software Development Lifecycle (SDLC) to enforce speed, flexibility, iterative validation, and continuous stakeholder alignment.

Each phase will include:

- Requirement validation

- Development

- Testing (Unit + Integration)

- Stakeholder review

- Iteration & Sign Off

Sprint Structure: 3-week sprints with tri-weekly standup meetings

Each Phase Includes:

- Requirement validation and refinement

- Development (coding, unit testing)

- Integration testing

- Code review and quality assurance

- Stakeholder demo and feedback

- Iteration and scope clarification

- Sign-off before phase completion

Quality Gates:

- Code coverage >80% (unit tests)

- Zero critical bugs before UAT

- All acceptance criteria met before phase closure

- Stakeholder sign-off mandatory before next phase

11.2	Phase 1 —Timeline (12 Weeks)

Phase 1 Goal: Provisioning an active Website Dashboard for inverter monitoring and the full Database setup.

| S/N | Phase | Milestone | Timeline | Duration | Success Criteria |
| --- | --- | --- | --- | --- | --- |
| 1 | Core Infrastructure | Server Instances and Database servers | Week 1 (Mar 30 – Apr 03) | 1 Week | Fully paid instances of servers and databases. All servers, databases, and APIs provisioned and tested |
| 2 | Integration with External Data source (SolarmanV5 etc.) | Programs to integrate and sync data source with infrastructures | Week 4 (Mar 06 – Apr 10) | 3 Weeks | Accurately populated database servers instances highly performant worker services |
| 3 | Web Dashboard configuration and integration | Entity creation + relationship mapping working | Week 7 (Apr 13 – Apr 17) | 3 Weeks | Working and Insightful dashboard for analysis and metrics of data |
| 4 | Throughput Testing. |  | Week 8 | 1 Week | Thoroughly tested dashboard, Performance benchmarks met; 99%+ uptime |
| 5 | UAT & Demo Readiness | End-to-end system testing + demo preparation | Unspecified | 3–4 Days | Full lifecycle demo passes without critical issues, Stakeholder sign-off |

Phase 1 Deliverables:

- Fully functional MVP website dashboard (live)

- Database with real-time inverter data

- API gateway and monitoring tools

- Complete documentation and user guides

11.3	Phase 2 —Timeline (12 Weeks)
Phase 2 Goal: Provisioning an active Mobile application Dashboard for inverter monitoring and the full infrastructure set up

| S/N | Phase | Milestone | Week (Dates) | Duration | Success Criteria |
| --- | --- | --- | --- | --- | --- |
| 1 | Application Scope definition | A documented requirements and scope specification | Week 1 (Mar 30 – Apr 03) | 1 Week | Documented Product Requirement Document |
| 2 | Infrastructure re-engineering for mobile | Re-Engineering and re-programming of necessary data pulling services | Week 2 (Mar 06 – Apr 10) | 1 Week | Re-designed infrastructure to suit mobile integration |
| 3 | Mobile Application design with mock data | Visible but non-functional UI/UX flow | Week 5 (Apr 13 – Apr 17) | 3 Weeks | Insightful dashboard for analysis and metrics of mock data |
| 4 | Development of mobile-based API and integration with mobile app | Fully functional but un-tested mobile application | Week 7 | 2 Weeks | Fully functional dashboard for analysis and metrics of mock data on mobile application |
| 5 | Throughput Testing. | Fully tested Mobile application | Week 8 | 1 Week | Thoroughly tested mobile application |
| 6 | UAT & Demo Readiness | End-to-end system testing + demo preparation | Week 9 (Apr 04 – Apr 07) | 3–4 Days | Full lifecycle demo passes without critical issues |

Phase 2 Deliverables:

- Fully functional mobile app (iOS & Android)

- Self-service features (subscriptions, service requests, billing)

- Mobile API and backend enhancements

- App store deployment

11.4	Phase 3 —Timeline (12 Weeks)

Phase 3 Goal: Provisioning full-featured mobile application with growth mechanics and advanced features

| S/N | Phase | Milestone | Week (Dates) | Duration | Success Criteria |
| --- | --- | --- | --- | --- | --- |
| 1 | Fully documented Mobile Application Scope & Documentation | A documented requirements and scope specification | Week 1 (Mar 30 – Apr 03) | 1 Week | Documented Product Requirement Document PRD for Phase 3, Security hardening; multi-region setup; advanced monitoring |
| 2 | Infrastructure re-engineering for mobile | Re-Engineering and re-programming of necessary data pulling services | Week 2 (Mar 06 – Apr 10) | 1 Week | Re-designed infrastructure to suit new features integration |
| 3 | Development of Growth Features | Fully functional but un-tested mobile application | Week 6 | 4 Weeks | Referrals, leaderboards, chat, payments all implemented |
| 4 | Throughput Testing & Performance Optimization | Fully tested Mobile application | Week 8 | 1 Week | Thoroughly tested mobile application; Load testing; scalability validated |
| 5 | UAT & Demo Readiness | End-to-end system testing + demo preparation | Week 9 (Apr 04 – Apr 07) | 3–4 Days | Full lifecycle demo passes without critical issues; Security audit passed; Real customer UAT complete; Final sign-off |

Phase 3 Deliverables:

- Full-featured mobile app with growth mechanics

- Monetization features (subscriptions, premium plans)

- Community features (leaderboards, chat, referrals)

- Security hardening and compliance certification

- Complete documentation and training materials

11.5  Change Control:
Any feature outside agreed scope requires:

- Formal Change Request (CR) submission with description

- Cost & Timeline Impact Assessment (hours, budget, delays)

- Stakeholder Review & Approval (sponsor sign-off)

- Implementation only after written approval

CR Process:

- Emergency changes: 1-day review window

- Standard changes: 3-5 days review window

- Minor changes: can be deferred to next phase

- INFRASTRUCTURE & HOSTING STRATEGY

12.1 Infrastructure Recommendation

It is recommended that the Minimum Viable Product MVP and subsequent phases be hosted on DigitalOcean to efficiently control infrastructure costs while maintaining high availability and performance.

Rationale:

- 50% cost savings vs AWS

- Simpler infrastructure management

- Better suited for startup applications

- Good documentation and support

- Easy scaling as user base grows

12.2 DigitalOcean Cost Breakdown

| Phase 1 | ₦73,000/month |
| --- | --- |
| Phase 2 | ₦138,900/month |
| Phase 3 | ₦362,200/month |

PHASE 1 (Weeks 1–4): MVP Infrastructure

| Service | Specifications | Monthly Cost (₦) |
| --- | --- | --- |
| Droplet (Backend) | 2x 2GB RAM / 2vCPU | ₦40,000 |
| Managed PostgreSQL | 5GB SSD, 1GB RAM | ₦22,000 |
| Managed Redis | 256MB (caching) | ₦11,000 |
| Phase 1 Total Infrastructure Cost |  | ₦73,000/month |
| Phase 1 (Infrastructure Cost for 3 months) |  | ₦219,000 |

PHASE 2 (Weeks 5–8): Scaled for Mobile

| Service | Specifications | Monthly Cost (₦) |
| --- | --- | --- |
| Droplet (Backend & API Gateway) | 1x 8GB RAM / 2vCPU | ₦77,000 |
| Droplet (Queue Worker) | 1x 1GB RAM / 1vCPU | ₦10,960 |
| Managed PostgreSQL | 10GB SSD, 1GB RAM | ₦20,800 |
| Managed Redis (Expanded) | 1GB (sessions + caching) | ₦30,140 |
| Phase 2 Total |  | ₦138,900/month |
| Phase 2 (Infrastructure Cost for 3 months) |  | ₦416,700 |

PHASE 3 (Weeks 9–12): Full Scale

| Service | Specifications | Monthly Cost (₦) |
| --- | --- | --- |
| Droplets (Backend - Full Scale) | 2x 8GB RAM / 2vCPU | ₦131,560 |
| Droplet (Analytics Server) | 1x 2GB RAM / 2vCPU | ₦21,920 |
| Managed PostgreSQL (Multi-AZ) | 30GB SSD, 2GB RAM | ₦49,500 |
| Managed Redis | 2GB (sessions + caching) | ₦49,500 |
| Droplet (Queue Worker) | 1x 2GB RAM / 2vCPU | ₦32,880 |
| Droplet (API Gateway) | 1x 4GB RAM / 2vCPU | ₦43,840 |
| Email Service (SendGrid) | Transactional emails | ₦33,000 |
| Phase 3 Total |  | ₦362,200/month |
| Phase 3 (Infrastructure Cost for 3 months) |  | ₦1,086,600 |

13. DEVELOPMENT COST BREAKDOWN

13.1 Project Development Cost Summary

| Phase | Development Cost (₦) | Infrastructure Cost (₦) | Timeline |
| --- | --- | --- | --- |
| Phase 1 | ₦900,000 | ₦73,000/month | 8 weeks |
| Phase 2 | ₦800,000 | ₦167,320/month | 12 weeks |
| Phase 3 | ₦800,000 | ₦354,378/month | 12 weeks |
| TOTAL (8 Months) | ₦2,500,000 |  | 32 weeks |

13.2 Deliverable Cost Breakdown

PHASE 1 (MVP Website Dashboard)

| S/N | Deliverable | Cost (₦) | Justification |
| --- | --- | --- | --- |
| 1 | Core Infrastructure Setup | ₦200,000 | Provision and configure all server instances, databases, and API gateways, setup cloud infrastructure and security policies. |
| 2 | SolarmanV5 Integration | ₦300,000 | Build data pipeline to integrate and sync each inverter data source with our infrastructure; architect polling every 5 minutes with fallback logic. |
| 3 | Web Dashboard Configuration | ₦300,000 | Build responsive web interface showing real-time kWh, battery levels, grid status, trend visualizations, savings tracker, and PDF exports. |
| 4 | Throughput Testing | ₦100,000 | Load testing, performance optimization, and system validation. |
| 5 | UAT & Demo Readiness | ₦0 | End-to-end system testing, documentation, and stakeholder review & sign-off. |
|  | PHASE 1 TOTAL | ₦900,000 | Fully functional MVP dashboard |

PHASE 2 (Mobile App + Self-Service)

| S/N | Deliverable | Cost (₦) | Notes |
| --- | --- | --- | --- |
| 1 | Application Scope & Design | ₦0 | Product Requirement Documentation, Application designing, mockups, wireframes |
| 2 | Infrastructure Re-engineering | ₦200,000 | API optimization, caching, load balancing |
| 3 | Mobile App Design & Development | ₦500,000 | UI/UX, mobile app development, MVP features |
| 5 | Throughput Testing | ₦100,000 | Mobile testing, performance validation |
| 6 | UAT & Demo Readiness | ₦0 | Beta testing, app store submission, sign-off |
|  | PHASE 2 TOTAL | ₦800,000 | Fully functional mobile app with self-service |

PHASE 3 (Growth Engine & Full Features)

| S/N | Deliverable | Cost (₦) | Notes |
| --- | --- | --- | --- |
| 1 | Full Feature Scope & Documentation | ₦0 | Complete PRD, technical specifications |
| 2 | Infrastructure Enhancement & Hardening | ₦200,000 | Security, monitoring, multi-region setup |
| 3 | Development of Growth Features | ₦500,000 | Referrals, leaderboards, chat, payments |
| 4 | Throughput Testing & Optimization | ₦100,000 | Load testing, scalability, performance |
| 5 | Comprehensive UAT & Security | ₦0 | Security audit, UAT, final sign-off |
|  | PHASE 3 TOTAL | ₦800,000 | Fully functional app with growth mechanics |

14. PROJECT CONSTRAINTS

| S/N | Constraint | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| 1 | Budget Limitations | May restrict feature expansion beyond MVP | Prioritize core features; defer nice-to-haves to Phase 2/3 |
| 2 | Tight Timeline | Risk of incomplete testing or feature gaps | Focus on critical path; use agile prioritization; defer non-critical features |
| 3 | Infrastructure Dependency | Delays if servers not provisioned on time | Validate cloud infrastructure setup before development starts (Week 0) |
| 4 | API Dependency | SolarmanV5 API downtime blocks integration | Implement local Modbus RS485 fallback; mock data for development |
| 5 | Regulatory Compliance | Approval delays; stricter security requirements | Engage regulators early; document compliance; use industry standards |
| 6 | User Adoption Risk | Customers may resist new system | Provide training; enable gradual rollout; gather early feedback |
| 7 | Stakeholder Availability | Delays in feedback and approvals | Pre-schedule review sessions; use asynchronous feedback where possible |
| 8 | Developer Resource | Key person dependencies; burnout | Cross-train on critical components; pair programming; knowledge transfer |
| 9 | Scope Creep | Feature requests delay MVP launch | Enforce strict Change Request process; defer to Phase 2/3 |
| 10 | Data Privacy & Security | Compliance violations; customer trust loss | Use encryption; implement RBAC; regular security audits |

15. EXPECTED BENEFITS

15.1 Quantifiable Benefits

| Benefit | Measurement | Target |
| --- | --- | --- |
| Recurring Revenue | Subscription adoption rate | ₦500K+/month from subscription revenue |
| Reduced Support Costs | Decrease in support ticket volume | 40%+ reduction through self-service |
| Increased Customer Retention | Churn rate improvement | 25%+ improvement in year-2 retention |
| Organic Customer Acquisition | Referral-driven signups | 75%+ of new customers from referrals |
| Customer Lifetime Value | LTV improvement | 50%+ increase through retention + upsells |
| Operational Efficiency | Automation of manual processes | 60% reduction in manual data entry |
| Data Accuracy | Reduction in manual errors | 99%+ data accuracy vs manual tracking |

15.2 Operational Impact

- Improved Investigation Speed: From manual phone calls → real-time dashboard visibility

- Better Decision Making: Data-driven insights enable faster troubleshooting

- Enhanced Collaboration: Centralized data accessible to support, operations, and management

- Audit & Compliance Readiness: Complete audit trail; documented procedures; compliance reports

- Stronger Customer Relationships: Regular touchpoints; transparency builds trust

- Competitive Advantage: Differentiated offering in Nigerian solar market

15.3 Intangible Benefits

- Increased Stakeholder Confidence: In FoliVision's capability and growth trajectory

- Improved Internal Accountability: Metrics-driven culture; transparent KPIs

- Better Brand Positioning: Premium, tech-forward solar energy provider

- Enhanced Institutional Credibility: Demonstrates software innovation capability

- Talent Attraction: Tech product attracts better engineering and support talent

16. RISKS & ASSUMPTIONS

16.1 Key Assumptions

| Assumption | Owner | Mitigation |
| --- | --- | --- |
| SolarmanV5 API Stability | Deye / Folivision | Maintain API documentation; test fallback (Modbus RS485) |
| Pilot Customer Availability | Folivision | 10–15 customers with active installations willing to test Phase 1 |
| Tariff Rates | Folivision | NEPA rates (assumed ₦92.67/kWh) & diesel costs (₦250/L) updatable in admin panel |
| Support Team Capacity | Folivision | 1–2 support staff available for chat/tickets during business hours |
| No Regulatory Delays | Folivision & Regulators | No unexpected licensing or regulatory approvals required |
| Internet Connectivity | Customers | Pilot customers have stable home internet (WiFi or GPRS) for data logger connectivity |
| Stakeholder Alignment | Folivision | All stakeholders agree on requirements and timeline before Phase 1 kickoff |
| Data Quality | SolarmanV5 | Source data is clean and well-documented |

16.2 Risk Management Register

| Risk ID | Risk Description | Likelihood | Impact | Severity | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| R1 | SolarmanV5 API downtime delays integration | Medium | High | HIGH | Implement local Modbus RS485 fallback; mock data for dev; 99.5% SLA with vendor |
| R3 | Pilot customer reports wrong savings data; trust damaged | Medium | High | HIGH | Manual daily audit of calculations vs raw data; document methodology; transparent error margins |
| R4 | Database capacity exceeded under load | Low | High | HIGH | Design with proper indexing; partition by customer_id; load test at 100+ concurrent users |
| R5 | Support team overwhelmed with chat messages | Medium | Medium | MEDIUM | Implement canned responses; escalation SLAs; chatbot for FAQs; monitor response times |
| R6 | Regression bugs in production affecting users | Medium | High | HIGH | Automate test suite (unit + integration); manual testing of each release; staging environment validation |
| R7 | Customer data breach or unauthorized access | Low | CRITICAL | CRITICAL | PII never logged; TLS 1.2+; secrets in env vars; quarterly security audit; incident response plan |
| R8 | Developer burnout or key person absent | Low | High | HIGH | Cross-train both developers; document architecture; pair programming on critical sections |
| R9 | Feature creep delays MVP launch | High | Medium | HIGH | Enforce Phase 1 scope strictly; formal Change Request process; defer to Phase 2/3 |
| R10 | Poor mobile UX on low-end Android devices | Medium | Medium | MEDIUM | Test on Xiaomi Redmi 9, Tecno Camon; optimize bundle size (<150MB); lazy-load charts |

16.3 External Dependencies

| Dependency | Owner | Risk | Mitigation |
| --- | --- | --- | --- |
| SolarmanV5 API Access | Deye / Folivision | API downtime; rate limits; breaking changes | Establish SLA; implement fallback; monitor API health |
| Cloud Infrastructure | DigitalOcean | Region unavailability; service outages | Use multi-region deployment (Phase 3); backup cloud provider |
| Payment Gateway | Paystack / Flutterwave | Integration failures; transaction delays | Thorough integration testing; 3-day settlement window acceptable |
| Push Notification Service | Firebase | Service outages; quota limits | Implement queue system; alert on quota; fallback SMS option |
| Pilot Customer Feedback | Folivision Customers | Delays in feedback; scope creep requests | Pre-defined feedback schedule; manage expectations via Change Request process |

  - APPROVAL AND AUTHORIZATION

By signing below, the authorized representatives confirm they have reviewed and approved this Business Requirements Document as the governing specification for all phases of the FoliVision Inverters Application development.

Project Sponsor/Executive Approval (Client):

Name: 		______________________________
Title:		______________________________
Signature: 	______________________________
Date: 		______________________________

Project Manager Approval (Vendor):

Name: 		______________________________
Title:		______________________________
Signature: 	______________________________
Date: 		______________________________

| Document Type | Business Requirement Document |
| --- | --- |
| Version | FIA - 1.2 |
| Status | Pending Review |
| Document Dated | 22nd July, 2026 |
| Next Review Date | 22nd July, 2026. |